## Slide 1: AGILE & SCRUM

## Slide 2: AGENDA
Introduction to Agile
Agile Manifesto
Benefits of Agile
Overview of Scrum
Sprint
Scrum Roles Overview
Scrum Ceremonies
Scrum Artifacts

## Slide 3: Introduction to Agile
Agile means a way of thinking that's guided by 4 values and 12 principles.
Think about agile as a mindset over framework, process or methodology.
It was coined back in 2001, where 17 expert software developers got together in Utah to discuss what are some of the things that they were doing in software development.
They agreed on the 4 values and 12 principles and that is how the agile manifesto was originated.

## Slide 4: AGILE MANIFESTO
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 5: BENEFITS OF AGILE
Agile was created because of the downfall of traditional waterfall methodology.
With waterfall you can’t move to the next phase until the previous phase is complete.
Because of this step by step process the value isn't delivered to the end users until the end of the process and also gaining feedback from the customer takes longer period.
Agile allows us to deliver that value in smaller increments to the end users to start utilizing that solution and seeing that value also they get to give you feedback.

## Slide 6: Overview of scrum
Inspect and adapt to the problems and also how the team is leveraging the scrum framework
Inspection
Adaption
Transparency
All the roles and responsibilities on the meetings in scrum are
designed so that team can be more transparent about how they're working.

## Slide 7: SPRINT
Sprint is just the time selected by the team anywhere between (1-4 weeks) where they plan the work along with product owner and scrum master, so we can put the software in the hands of the customer by the end of the sprint
Sprint comprises of all the scrum ceremonies. The daily stand up happens within the sprint then sprint planning, sprint review and retrospective.
In summary, scrum is an agile way of developing software.

## Slide 8: SCRUM ROLES Overview
Scrum values commitment, focus, openness, respect, and courage

## Slide 9: Product owner
Talk to the stakeholders and users to understand their needs and vision of the product.
Then Come back to the team and help the team understand the product vision
Product owner writes a simple description of the product feature from an end user’s perspective & prioritize these user stories.

## Slide 10: SCRUM MASTER
Ensures scrum is understood and used skillfully by scrum team.
Servant Leader
Models agile mindset and scrum framework

## Slide 11: scrum TEAM (Development team)
A group of professionals who are capable of delivering a potentially releasable increment at the end of the sprint
Three to nine people
Self organizing
Cross functional

## Slide 12: Scrum ceremonies
Daily Stand-up:
In the Duration of 15 minutes talks about
What did you do yesterday
What are you going to focus on today
Do you have any impediments
Sprint review:
Reviewing the progress compared to product backlog.
What do we need to change in the product backlog based on what we have completed
Re-estimating of some of the stories and moving to the next sprint.

## Slide 13
Sprint Retrospective:
Where we analyse positives and negatives
What went well
What didn’t
went well
What can be
improved

## Slide 14: sCRUM ARTIFACTS
Product Backlog
A prioritized list of user stories
On the regular basis product owner will update and put high priority stories on top
Product backlog should have good sequence on how product should be built
Sprint Backlog
Sprint Backlog is created from the Product Backlog in the Sprint Planning ceremony
Sprint Backlog contains the user stories the team is committing to complete in the upcoming sprint
Product Increment
A potentially shippable, created as part of a sprint time-box
This increment must be acceptable by the product owner

## Slide 15
THANK YOU